Sprint 3 Report

Game Performance Tracker

Leaguer Dever

11/16/2021

This sprint went somewhat smoothly relative to the other sprints, although we did come across some hiccups along the way, with priorities from other classes taking up our time. We assigned less work this Sprint but unfortunately did not expect how little time we would have due to midterms from other classes. In the end, we were unable to reach our sprint plan goal, although we were quite close to finishing on time.

Actions to stop doing: Although we reduced the amount of work for this sprint, we should have paid more attention to outside responsibilities, especially during the weeks when midterms often happen. Starting from Sprint 4, we want to make sure to keep in mind the fact that finals will be coming up and our team members may not have as much time as they would normally have under normal circumstances.

Actions to start doing: For this upcoming Sprint, we want to put more effort into our Sprint Planning phase, since it is important that we understand the time constraints we are under and not overestimate how much time we may think we have.

Actions to keep doing: We should continue communicating with each other and feel free to ask for help whenever needed without feeling any guilt for doing so. We should also keep on improving each other’s work by offering constructive feedback and letting each other know when we’ve excelled at our assigned tasks, to keep up morale.

Completed work:

As a player, I want to see my match history so that I can know how I performed recently.

As a player, I want to have a good looking Landing page so that I can get a comfortable first impression.

Incomplete work:

As a Player, I want an application that is tested in every aspect so that I don't have to worry about it crashing.

As a player, I would like to be able to see a leaderboard of current top ranked players.

Work completion rate:

Stories completed: 2

Total number of estimated ideal work hours completed: 19

Total days: 14 days

Average user stories/day: 0.15

Average ideal work hours/day: 1.4 hours